Test Plan for WestFlorida AHEC Healthcare Web Application (Login & Registration)

Application URL: https://westfloridaahec.org 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- HealthCare-Login-2025-v1

2. Introduction

This test plan is prepared for the WestFlorida AHEC Healthcare application, a healthcare platform providing services such as program information, training registration, event management, resources, and contact facilities. This module test plan focuses on the User Registration & Login functionality. It includes verifying account creation, login with valid/invalid credentials, and session management.

3. Test Items

User Login and Registration

New user registration

Login with username & password

Forgot password feature

Logout functionality

Lost your password

WestFlorida title

Footer

privacy policy

4. Features to be Tested

Valid & invalid login attempts

Email format validation during registration

Password strength validation

Successful login redirects to dashboard

Logout terminates session correctly

5. Features Not to be Tested

Lost your password

WestFlorida title

Footer

privacy policy

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for login using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behavior

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz