Test Plan for WestFlorida AHEC Healthcare Web Application (News)

Application URL: https://westfloridaahec.org 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- HealthCare- News -2025-v1

2. Introduction

The News Module displays health-related news, awareness campaigns, and updates from healthcare professionals. It includes news titles, images, published dates, short descriptions, and navigation to detailed articles. This test plan ensures that the news section displays content correctly, updates are visible, and navigation works smoothly.

3. Test Items

News page link & navigation

News articles title

News articles image

News articles description

News articles date

News articles comments link

scrolling

Links to full articles

footer navigation

4. Features to be Tested

News page link & navigation

News articles title

News articles image

News articles description

News articles date andcomments link

5. Features Not to be Tested

scrolling

Links to full articles

footer navigation

Footer and Logo of AHEC

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for programs using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behaviour

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz