Test Plan for WestFlorida AHEC Healthcare Web Application (About)

Application URL: https://westfloridaahec.org 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- HealthCare- About -2025-v1

2. Introduction

This test plan is prepared for the About Us Module of the WestFlorida AHEC Healthcare application. The About Us section provides users with information about the organization, its mission, vision, history, and team. The focus of this test plan is to validate content accuracy, page navigation, responsive design, and link accessibility.

3. Test Items

Check the drop down list is clickable

About Us main page

Mission and Vision content

History of AHEC

Video in History of AHEC must be available

Check Correct peoples in board of directors, staff, partners

Contact/linked pages from About section

Work with Us content all job opening

4. Features to be Tested

Check the drop down list is clickable

About Us main page

History of AHEC

Check Correct peoples in board of directors, staff, partners

Work with Us content all job opening

5. Features Not to be Tested

Mission and Vision content

Video in History of AHEC must be available

Contact/linked pages from About section

Footer and Logo of AHEC

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for programs using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behavior

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz