Test Plan for WestFlorida AHEC Healthcare Web Application (Add to Cart)

Application URL: https://westfloridaahec.org 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- HealthCare- Cart -2025-v1

2. Introduction

The Add to Cart feature allows users to easily manage the products they wish to purchase. Once an item is added, customers can review their selection before proceeding to checkout.

3. Test Items

Add to Cart button functionality

Product details in cart (title, price, quantity, subtotal)

Quantity update option (+ / –)

Remove item option

Subtotal calculation

Shipping calculator (State, City, ZIP input fields)

Apply coupon/promo code field

Cart totals (subtotal, shipping, grand total)

Update Cart button

Proceed to Checkout button

Pay with Link button

Product browsing and search functionality

Payment gateway integration

User login/registration process

Responsiveness of Add to Cart page

Footer links and logo on Add to Cart page

4. Features to be Tested

Add to Cart button functionality

Product details in cart (title, price, quantity, subtotal)

Quantity update option (+ / –)

Remove item option

Subtotal calculation

Shipping calculator (State, City, ZIP input fields)

Apply coupon/promo code field

Cart totals (subtotal, shipping, grand total)

Update Cart button

Proceed to Checkout button

Pay with Link button

5. Features Not to be Tested

Product browsing and search functionality

Payment gateway integration

User login/registration process

Responsiveness of Add to Cart page

Footer links and logo on Add to Cart page

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for programs using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behaviour

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz