Test Plan for WestFlorida AHEC Healthcare Web Application (Contact Us)

Application URL: https://westfloridaahec.org 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- HealthCare- Contact_Us -2025-v1

2. Introduction

The Contact Us Module allows users to connect with WestFlorida AHEC through an online form, phone number, email, and address information. This plan ensures that all communication channels are working correctly and that users can easily submit queries.

3. Test Items

Contact Us page link & navigation

Icons and Images

All items must be clickable (like Shop, Books, Cards, Rentals, CPR Classes)

Shop must combine items in books and cards

links in contact us page

Valid Contact numbers displayed

Valid email displayed

Valid Address displayed and Google Maps integration

Valid Fax displayed

4. Features to be Tested

Contact Us page link & navigation

All items must be clickable (like Shop, Books, Cards, Rentals, CPR Classes)

Shop must combine items in books and cards

Valid Contact numbers displayed

Valid email displayed

Valid Address displayed and Google Maps integration

Valid Fax displayed

5. Features Not to be Tested

links in contact us page

Images

Icons

Footer and Logo of AHEC

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for programs using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behavior

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz