Test Plan for E-commerce Web Application-openCart (Registration)

Application URL: https://tutorialsninja.com/demo 
Prepared by: Sulkshana Patil
Date: 28/8/2025

1. Test Plan Identifier

TP- openCart –Registration-2025-v1

2. Introduction

Ensures that new users can register successfully with valid details and that invalid data is handled properly.

3. Test Items

User registration with valid/invalid data

Email format validation

Mandatory field validation

Password strength verification

Successful account creation confirmation

4. Features to be Tested

Registration form field validations

Duplicate email prevention

Confirmation email generation

Account activation/login after registration

5. Features Not to be Tested

Social media sign-up

OTP-based registration

Multi-language registration form

6. Approach

Manual testing

Functional testing based on positive and negative test scenarios

Automation Testing for programs using TestNG

Exploratory testing for security and UI issues

Cross-browser testing (Chrome, Firefox, Edge)

Test on at least 2 mobile devices for responsive behavior

7. Item Pass/Fail Criteria

Pass: Function behaves as specified in requirements

Fail: Function behaves differently than expected or breaks critical flow

8. Suspension Criteria and Resumption Requirements

NA

9. Test Deliverables

Test Plan document

Test Cases

Test Summary Report

Bug Reports

Final Sign-off Report

10. Environmental Needs

Windows 10 / 11 test machines

Browsers: Chrome, Firefox, Edge

Mobile devices (Android and iOS)

Stable network connection

11. Responsibilities

Test Lead: Vaishali Sonanis

Testers: Sulkshana Patil

Developers Nitin zha, minal shah, Yug tagi

12. Schedule

| Activity | Timeline |
| --- | --- |
| Test Planning | 28/8/2025 |
| Test Case Design | 29/8/2025 |
| Test Execution | 30/8/2025 |
| Bug Reporting & Retest | 30/8/2025 |
| Test Closure | 10/9/2025 |

13. Risks and Contingencies

No risk

14. Approvals

Test Lead: Vaishali Sonanis

Project Manager: Nawaz